|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Task Name** | **Start** | **Finish** | **Effort** | **Resource Names** |
| **1** | **Requirement** | **Jan 23, 24** | **Jan 23, 24** | **12 hrs** | **All members** |
| **1.1** | **Prepare** | **Jan 24, 24** | **Jan 24, 24** | **16 hrs** | **Q.Minh** |
| 1.1.1 | Design template | Jan 25, 24 | Jan 25, 24 | 4 hrs | Lap |
| 1.1.2 | Create question | Jan 25, 24 | Jan 25, 24 | 3 hrs | Phuc |
| **1.2** | **Interview** | Jan 26, 24 | Jan 26, 24 | **2 hrs** | **All members** |
| **1.2** | **Write document** | Jan 26, 24 | Jan 26, 24 | **13 hrs** | **All members** |
| **2** | **Analysic & Design** | **Jan 26, 24** | **Jan 27, 24** | **24 hrs** | **All members** |
| 2.1 | Sumation | Jan 26, 24 | Jan 26, 24 | 2 hrs | Tuan |
| 2.2 | Subtraction | Jan 26, 24 | Jan 26, 24 | 2 hrs | Phuc |
| 2.3 | Multiply | Jan 27, 24 | Jan 27, 24 | 2 hrs | Lap |
| 2.4 | Divide | Jan 27, 24 | Jan 27, 24 | 2 hrs | H.minh |
| 2.5 | Divide with Remain | Jan 26, 24 | Jan 26, 24 | 2 hrs | Q.Minh |
| **3** | **Code** | **Jan 27, 24** | **Jan 28, 24** | **24 hrs** | **All members** |
| 3.1 | Summation | Jan 27, 24 | Jan 27, 24 | 4 hrs | Tuan |
| 3.2 | Subtraction | Jan 27, 24 | Jan 28, 24 | 12 hrs | Phuc |
| 3.4 | Multiply | Jan 27, 24 | Jan 27, 24 | 3 hrs | Lap |
| 3.5 | Divide | Jan 28, 24 | Jan 28, 24 | 10 hrs | H.minh |
| 3.6 | Divide with Remain | Jan 27, 24 | Jan 27, 24 | 2 hrs | Q.Minh |
| **4** | **Test** | **Jan 28, 24** | **Jan 29, 24** | **24 hrs** | **All members** |